Project Plan

- Week 1 — Foundations

Set up Next.js + TypeScript + Tailwind + shadcn/ui. Connect Prisma to Postgres, design and migrate schema, implement Auth.js with email/password. Build login, signup, and a protected dashboard.

Objective: Sign up, log in, see a gated empty dashboard.

- Week 2 — Mood Capture & Journal

Build manual mood picker + server action for JournalEntry. Add journal list (paginated), entry detail, edit note, delete. Then add face-api.js webcam scan with graceful error handling.

Objective Log a mood, see it in the journal, edit and delete entries.

- Week 3 — AI Recommendations

API route takes mood + last 3 entries, calls LLM with a system prompt, streams response. Parse into 3 Recommendation records linked to the entry. Render streaming tokens live. Add liked toggle.

Objective: Scan mood → get streamed personalized recommendations → saved to DB.

- Week 4 — Dashboard, Account & Polish

Build 7-day mood chart (Recharts), account page (password change, JSON export, account deletion). Add loading/empty states, error boundaries, privacy micro copy. Test edge cases. Write README + record demo.

Objective: A real, feature-complete, demo-ready product.